Open House #4: Waterfront User Needs Assessment & Detailed Design

Waterfront User Needs Assessment & Detailed Design

Projects & Priorities

Open House #4

Thursday October 26, 2017

1

to 8 PM

Town of Cobourg

# Agenda

- Meeting Focus

- Process/Schedule

- Consultation Overview

- 80 Design Initiatives

- Dot Exercise

- Priority Matrix

- 29 Projects

- Next Steps

Open House #4: Waterfront User Needs Assessment & Detailed Design

# Meeting Focus

- Present results from June open house #3 dot exercise

- Provide overview of work completed since June open house #3

- Receive input on:

  - thirteen (13) scoring matrix criteria and percentage weights

  - eighty (80) initiative priorities

  - twenty-nine (29) project groupings

  - Twenty-five (25) year implementation sequence

Council Update: Waterfront User Needs Assessment & Detailed Design

# Meeting Format

- Open House from 1 to 8 PM

- 15 minute overview presentation (2 PM, 5 PM and 7 PM)

- Review information boards of DRAFT recommendations

- Ask questions of team members

- Provide written comments

Council Update: Waterfront User Needs Assessment & Detailed Design

# Process/Schedule

Stage 1: Research

+

Policy Review

Stage 2:

Assessment + Draft

Project Plan

Stage 3: Final

Plan

February to May

May to June

July to December

‣

Steering Committee

meetings

‣

Municipal

Representative

Meetings

‣

Public Open House/

Workshop #1

‣

Stakeholder Meetings

‣

Public Open House/

Workshop #2

‣

Surveys

‣

Steering Committee

meetings

‣

Community Design

Charrette

‣

Surveys

‣

Workshop #3

‣

Steering Committee

meetings

‣

Public Open House/

Workshop #4

‣

Final Plan (post online

for commenting)

‣

Presentation to

Council

DRAFT

BACKGROUND

we are here

REFINE

# Consultation Activities

- Meetings with Municipal Representatives March 21 (24)

- Open House/Workshop (#1) April 4 (62)

- Stakeholder Meetings April 10, 11 + May 3 (27 groups)

- Open House/Workshop (#2) May 10 (61)

- Community Design Charrette May 31 (100)

- Open House/Workshop (#3) June 27 (91)

- Council Update August 21

- Public Open House/Workshop (#4) Today

# Feedback Opportunities

- Comment forms at open house/workshop meetings

- Design Charrette

- Resident Survey

- Business Survey

- User Groups and Service Clubs Survey

- Dot Exercise (Workshop #3)

## 80 Design Initiatives Design Initiative Groupings

‣ Organized into ten (10) areas or topics

- West Beach and Headland

- Harbour 3.	Marina

- East Pier

- Victoria Beach

- Campground

- Victoria Park

- Parking and Traffic Management

- Waterfront Linkages and Connections

- Other Waterfront Parks and Open Spaces

## Eighty (80) Design Initiatives

- The 80 design initiatives are illustrated on panels organized by topic /area

- Each initiative is numbered to correspond to each topic/area

- Designs and their associated recommendations are presented as DRAFT/preliminary

- All feedback received from public, staff and Council following June meeting was considered in further refinement of recommendations

## Dot Exercise

- Each participant was provided with 12 dots

- Dots were to be placed on projects of the highest priority

- Only one dot per project

- Members of the design team were available to

answer questions and discuss the overall plan and the various proposed initiatives

Results

- Total of 1045 dots were applied to 80 initiatives

- Top initiative: beach and headland naturalization received 42 dots

- Top ten (10) initiatives received 36% of dots

- Top twenty (20) initiatives received 60% of dots Results ranked 1 to 10

|  | Prj. # | Project Name | # of Dots | Score / 10 |
| --- | --- | --- | --- | --- |
| 1 | 1.2 | Beach and headland naturalization | 42 | 10.0 |
| 2 | 7.6 | General enhancements to Victoria Park (trees, sod, seating) | 40 | 9.5 |
| 3 | 4.1 | Structural repairs (East Pier) | 39 | 9.3 |
| 4 | 4.2 | Seating/lookouts (East Pier) | 39 | 9.3 |
| 5 | 9.3 | Formalize pedestrian link between east and west core waterfront | 37 | 8.8 |
| 6 | 5.11 | Enhanced bylaw enforcement (Victoria Beach) | 36 | 8.6 |
| 7 | 6.2 | Beach/campground interface improvements | 36 | 8.6 |
| 8 | 8.1 | Parking permits for residents | 36 | 8.6 |
| 9 | 1.6 | Viewing platform at breakwall | 34 | 8.1 |
| 10 | 4.3 | Pedestrian walkway (on East Pier) | 32 | 7.6 |

|  | Prj. # | Project Name | # of Dots | Score / 10 |
| --- | --- | --- | --- | --- |

| 11 | 1.1 | Pedestrian walkway (West Beach and Headland) | 31 | 7.4 |
| --- | --- | --- | --- | --- |
| 12 | 3.3 | Off-site boat storage | 27 | 6.4 |
| 13 | 3.7 | Multi-use community waterfront building | 27 | 6.4 |
| 14 | 4.8 | Seasonal closure of pier to motorized vehicles | 27 | 6.4 |
| 15 | 2.1 | Expand dredging operations | 26 | 6.2 |
| 16 | 6.8 | Provide multi-use trail connection through campground | 26 | 6.2 |
| 17 | 5.8 | Additional washrooms with extended hours of operation | 25 | 6.0 |
| 18 | 6.6 | Increase rates and revise policies (campground) | 23 | 5.5 |
| 19 | 5.1 | Wood trellis improvements (Victoria Beach) | 21 | 5.0 |
| 20 | 5.10 | Outdoor fitness (Victoria Beach) | 19 | 4.5 |

Results ranked 11 to 20

Results ranked 21 to 30

|  | Prj. # | Project Name | # of Dots | Score / 10 |
| --- | --- | --- | --- | --- |
| 21 | 10.11 | Lucas Point Park | 19 | 4.5 |
| 22 | 2.2 | Floating dock and non-vehicle launch ramp for small watercraft (Inner Harbour) | 18 | 4.3 |
| 23 | 5.9 | New food and concession opportunities for small businesses (Victoria Beach) | 17 | 4.0 |
| 24 | 9.2 | Establish strategy for future connections across private parcels | 16 | 3.8 |
| 25 | 7.4 | Additional shade structures (Victoria Park) | 15 | 3.6 |
| 26 | 8.4 | Event shuttle service | 15 | 3.6 |
| 27 | 9.1 | Waterfront link between Cobourg and Port Hope (Waterfront Trail) | 15 | 3.6 |
| 28 | 7.5 | Public washrooms (Victoria Park) | 14 | 3.3 |
| 29 | 3.10 | Add boat slips to west side of central pier | 13 | 3.1 |
| 30 | 4.6 | Food concession / restaurant (East Pier) | 13 | 3.1 |

Results ranked 31 to 40

|  | Prj. # | Project Name | # of Dots | Score / 10 |
| --- | --- | --- | --- | --- |
| 31 | 6.4 | Washroom building upgrades (campground) | 13 | 3.1 |
| 32 | 3.1 | Reduce percentage of transient boat slips | 12 | 2.9 |
| 33 | 6.7 | General landscape Improvements (campground) | 12 | 2.9 |
| 34 | 7.3 | Pathway improvements/connections (Victoria Park) | 12 | 2.9 |
| 35 | 3.6 | Travel-lift | 10 | 2.4 |
| 36 | 5.2 | Walkway enhancements (Victoria Beach) | 10 | 2.4 |
| 37 | 5.6 | Change rooms and foot washing stations | 10 | 2.4 |
| 38 | 8.6 | Improved signage and enforcement | 10 | 2.4 |
| 39 | 3.4 | Boat storage reconfiguration | 9 | 2.1 |
| 40 | 5.12 | Review beach grooming practices | 9 | 2.1 |

Results ranked 41 to 50

|  | Prj. # | Project Name | # of Dots | Score / 10 |
| --- | --- | --- | --- | --- |
| 41 | 6.1 | Campground servicing upgrades (water, sanitary and electrical) | 9 | 2.1 |
| 42 | 7.2 | Bandshell improvements | 9 | 2.1 |
| 43 | 8.2 | Improvements to pickup and drop-off circle at foot of Charles Street | 9 | 2.1 |
| 44 | 10.3 | Monks Cove Park | 9 | 2.1 |
| 45 | 10.7 | D'arcy Street Lookout | 9 | 2.1 |
| 46 | 1.4 | Boardwalk fingers (West Beach and Headland) | 8 | 1.9 |
| 47 | 1.5 | Ecology garden pathways | 8 | 1.9 |
| 48 | 8.5 | Parking structure downtown | 8 | 1.9 |
| 49 | 3.8 | Security enhancements (Marina) | 7 | 1.7 |
| 50 | 8.8 | Metered parking on streets adjacent to waterfront during peak season | 7 | 1.7 |

|  | Prj. # | Project Name | # of Dots | Score / 10 |
| --- | --- | --- | --- | --- |

| 51 | 3.9 | Public small craft boat storage compound | 6 | 1.4 |
| --- | --- | --- | --- | --- |
| 52 | 5.3 | Playground and waterplay enhancements (Victoria Beach) | 6 | 1.4 |
| 53 | 10.4 | Peace Park | 5 | 1.2 |
| 54 | 10.5 | Cedermere Ave Lookout | 5 | 1.2 |
| 55 | 10.6 | Donegan Park | 5 | 1.2 |
| 56 | 3.2 | Central pier improvements | 4 | 1.0 |
| 57 | 6.5 | Registration system upgrades – online (campground) | 4 | 1.0 |
| 58 | 8.7 | Esplanade parking and traffic flow improvements | 4 | 1.0 |
| 59 | 10.9 | Lookout Point Park | 4 | 1.0 |
| 60 | 4.7 | Light house improvements | 3 | 0.7 |

Results ranked 51 to 60

Results ranked 61 to 70

|  | Prj. # | Project Name | # of Dots | Score / 10 |
| --- | --- | --- | --- | --- |
| 61 | 5.5 | Adjust swimming areas to accommodate small craft launch areas | 3 | 0.7 |
| 62 | 7.1 | Electrical and water service upgrades | 3 | 0.7 |
| 63 | 8.3 | Tiered parking strategy | 3 | 0.7 |
| 64 | 8.11 | Seasonal use of boat storage compound as overflow parking | 3 | 0.7 |
| 65 | 10.8 | Brook Road Lookout | 3 | 0.7 |
| 66 | 1.3 | Signage, wayfinding and interpretation (West Beach and Headland) | 2 | 0.5 |
| 67 | 4.4 | Charter boat and deep water docking | 2 | 0.5 |
| 68 | 4.5 | Coast Guard building | 2 | 0.5 |
| 69 | 6.3 | All season: extend camping season, introduce all season cottages and host special events | 2 | 0.5 |
| 70 | 8.9 | Formalize overflow parking at Donegan Park | 2 | 0.5 |

Results ranked 71 to 80

|  | Prj. # | Project Name | # of Dots | Score / 10 |
| --- | --- | --- | --- | --- |
| 71 | 10.10 | Fitzhugh Shores Parkette | 2 | 0.5 |
| 72 | 3.5 | Loading/unloading zone for marina users | 1 | 0.2 |
| 73 | 5.7 | Permanent beach volleyball posts | 1 | 0.2 |
| 74 | 8.10 | Reconfiguration of Hibernia Street/Marina parking lot | 1 | 0.2 |
| 75 | 9.4 | Signage strategy directing pedestrians between waterfront and downtown | 1 | 0.2 |
| 76 | 2.3 | Formalize paddling course (small bouys and signage) for shared use of harbour | 0 | 0.0 |
| 77 | 4.9 | Electrical upgrades and pedestrian lighting | 0 | 0.0 |
| 78 | 5.4 | Accessibility enhancements | 0 | 0.0 |
| 79 | 10.1 | Green Street small craft launch | 0 | 0.0 |
| 80 | 10.2 | Tracey Parkette | 0 | 0.0 |

## Priority Matrix

- Other factors need to be considered in prioritizing initiatives for implementation

- Priority matrix was developed as a tool to further score each project to determine priority

- Criteria selected focus on improving the waterfront for residents, addressing infrastructure needs, and revenue generation

Scoring criteria and weighting

- Results from dot exercise

(15%)

- Beautification, arts & culture

(5%)

- Tourism management (7%)

- Health, wellness and fitness

(5%)

- Naturalization of environment

(7%)

- Estimated costs (10%)

- Safety and security (7%)

- Improving access (10%)

- Anticipated level of use (4%)

10.Multi-season benefit (5%)

11.Business operations & customer service (10%)

12.Revenue generation (10%)

13.Ease of implementation (5%)

Scoring criteria

- Each of the 80 projects was tested against each of the 13 criteria

- Scoring applied based on how well it addresses the criteria

Significant = 10 Moderate = 5 Minimal = 0

- Example:

- Total score awarded out of 100

| Preliminary Results | Score/100 | Priority Ranking | Dot Exercise Ranking | Change in Ranking |
| --- | --- | --- | --- | --- |

1 2 3 4 5 6 7 8 9 10 11 12 13 14 15 16 17 18 18 20 21 22 23 24 25 26

- 1.1 Pedestrian walkway along headland	5811	10

- 3.6 Travel-lift	5835	33

- 3.7 Multi-use community waterfront building	5612	9

- 4.1 Structural repairs to East Pier	553	-1

- 1.6 Viewing platform at breakwall	529	4

- 5.11 Enhanced bylaw enforcement at Victoria Beach	486	0

- 4.3 Pedestrian walkway on East Pier	4810	3

- 8.1 Parking permits for residents	466	-2 9	4.2 Seating/lookouts at East Pier	443	-6

- 8.5 Parking structure downtown	4446	36

- 6.6 Increase campground rates and revise policies 	4418	7

- 6.2 Beach/campground interface improvements	416	-6

- 1.5 Ecology garden pathways	4146	33

- 7.3 Pathway improvements/connections at Victoria Park	4132	18

- 10.11 Lucas Point Park	4120	5

- 5.9 New food and concession opportunities for small businesses at Victoria Beach	4123	7

- 2.2 Floating dock and non-vehicle launch ramp for small watercraft	4022	5

- 7.2 Bandshell improvements	4039	21

- 4.4 Charter boat and deep water docking	4066	48

- 4.6 Food concession / restaurant on East Pier	4029	9

- 8.8 Metered parking on streets adjacent to waterfront during peak season	3949	28

- 3.9 Public small craft boat storage compound	3951	29

- 3.3 Off-site boat storage	3912	-11

- 7.4 Additional shade structures in Victoria Park	3825	1

- 3.5 Loading/unloading zone for marina users	3872	47

- 10.3 Monks Cove Park	3739	13

### Preliminary Results

26 26 29 30 31 32 33 34 35 36 37 38 39 40 41 42 43 44 45 46 47 48 49 50 51 51 53

- 10.7 D'arcy Street Lookout	3739	13

- 3.4 Boat storage reconfiguration	3739	13

- 6.5 Registration system upgrades (online) for campground	3756	27

- 6.8 Provide multi-use trail connection through campground	3715	-15

- 5.2 Walkway enhancements at Victoria Beach	3735	4

- 1.2 West beach and headland naturalization	371	-31

- 1.4 Boardwalk fingers at West Beach	3646	13

- 10.5 Cedermere Ave Lookout	3653	19

- 10.1 Green Street small craft launch	3676	41

- 10.9 Lookout Point Park	3556	20

- 6.3 All season: extend camping season,  introduce all season cottages and host special ev	3566	29

- 4.8 Seasonal closure of pier to motorized vehicles	3512	-26

- 10.8 Brook Road Lookout	3560	21

- 10.10 Fitzhugh Shores Parkette	3566	26

- 1.3 Signage, wayfinding and interpretation along West Beach and headland	3466	25

- 3.10 Add boat slips to west side of central pier	3429	-13

- 8.6 Improved parking and traffic signage and enforcement	3435	-8

- 10.2 Tracey Parkette	3476	32

- 10.4 Peace Park	3453	8

- 9.3 Formalize pedestrian link between east and west core waterfront 	335	-41

- 7.6 General Park enhancements (trees, sod, seating) to Victoria Park	332	-45

- 3.8 Security enhancements	3249	1

- 3.2 Central pier improvements	3256	7

- 5.5 Adjust swimming areas to accommodate small craft launch areas	3260	10

- 6.1 Service upgrades at campground (water, sanitary and electrical)	3139	-12

- 8.9 Formalize overflow parking at Donegan Park	3166	15

- 10.6 Donegan Park	3153	0

### Preliminary Results

54 55 56 57 58 59 60 61 62 63 64 65 66 66 68 69 70 71 72 73 74 75 76 77 78 79 80

- 5.4 Accessibility enhancements to Victoria Beach	3076	22

- 5.3 Playground and waterplay enhancements	3051	-4

- 8.3 Tiered parking strategy	2960	4

- 8.7 Esplanade parking and traffic flow improvements	2956	-1

- 7.1 Electrical and water service upgrades to Victoria Park	2960	2

- 8.4 Event shuttle service	2825	-34

- 9.2 Establish strategy for future connections across private parcels	2824	-36

- 9.1 Waterfront link between Cobourg and Port Hope (Waterfront Trail)	2725	-36

- 2.1 Expand dredging operations 	2715	-47

- 8.2 Improvements to pickup and drop-off circle at foot of Charles Street	2739	-24

- 5.10 Outdoor fitness at Victoria Beach	2620	-44

- 5.7 Permanent beach volleyball posts	2672	7

- 2.3 Formalize paddling course (small bouys and signage) for shared use of harbour	2676	10

- 7.5 Public washrooms in Victoria Park	2628	-38

- 6.7 General landscape Improvements at campground	2532	-36

- 5.8 Additional washrooms with extended hours of operation at Victoria Beach	2417	-52

- 9.4 Signage strategy directing pedestrians between waterfront and downtown	2372	2

- 5.1 Wood trellis improvements	2319	-52

- 6.4 Washroom building upgrades at campground	2229	-43

- 5.6 Change rooms and foot washing stations at Victoria Beach	2135	-38

- 4.7 Light house improvements	2060	-14

- 5.12 Review beach grooming practices	1939	-36

- 8.11 Seasonal use of boat storage compound as overflow parking	1960	-16

- 4.9 Electrical upgrades and pedestrian lighting along East Pier	1976	-1

- 4.5 Coast Guard building	1366	-12

- 8.10 Reconfiguration of Hibernia Street/Marina parking lot 	1272	-7

- 3.1 Reduce percentage of transient boat slips	1032	-48

29 Projects

# Projects

- Initiatives are organized into projects for implementation (1-5 initiatives per project)

- Projects are grouped based on compatibility, logical

implementation sequence and budget considerations

- Twenty-nine projects proposed

- Preliminary costing provided

- Costs divided between design and construction

- Projects forecasted over a 25 year schedule

# Next Steps

- Incorporate feedback from today’s Open House

Workshop #4

- Meet with Steering Committee

- Refine recommendations and report based on feedback received

- Make draft report available for community commenting

- Incorporate feedback and present to Council

# Feedback

Please provide comments on any of the following using the provided comment sheets:

- thirteen (13) scoring matrix criteria and percentage weights

- eighty (80) initiative priorities

- twenty-nine (29) project groupings

- implementation sequence

Questions?